## Slide 1
ARB Project Review Report
Kentucky
April 2021

## Slide 2: Project Summary
Project summary
Project Description
Kynect Benefit is a mobile first self-service solution which allows residents of Kentucky to seek services from CHFS and apply for assistance programs. The solution is built on salesforce, and it is an update of existing .net based portal.
Current State
Project went live in October 20. Currently the project is in M&O phase where we are fixing defects and implementing change requests. We are having monthly releases to promote the defect fixes and CRs
Overall Rating
Ankur Ruparelia
Director
Ronak Sheth
Senior Manager
Project Leadership
Project Core Team
Review Team
Sameer Bhat
Principal
Vishnudutt Gautam
Senior Manager
Abdulrehman Ansari
Tech Lead
Vijayendra Rajendran
Tech Lead
Chaitanya Chamarthi
Manager
Payal Dubela
Dev Lead
Rupesh Bhatia
ARB Review Lead
Ishaan Motwani
ARB Reviewer
Deepak N
ARB Reviewer
Manjit SIngh
ARB Reviewer
Pankaj Singla
ARB Reviewer
Bhavik Devdhar
ARB Reviewer
Kyathi Kanumuri
FE LEad
Karthik Gulla
Dev Lead
Moderate Risk
No Risk
High Risk
Not enough evidence

## Slide 3: Data Model
Data model
Moderate Risk
No Risk
High Risk
Review Items | Status | Assessment | Recommendation
Normalization |  | The object model is normalized | No recommendation
Custom Setting/Metadata |  | Custom Settings & Custom metadata are effectively leveraged | No recommendation
Data Backup Strategy |  | There is no evidence of data backup strategy, which is currently in place | It is recommended to backup data for which Salesforce is the master. Consider using Salesforce Data Export service to start off with.
Data Model – Overview |  | The object model is not very complex. Wherever possible, standard objects have been utilized | No recommendation
Data Model - Unused Objects / Fields |  | There are some unused fields found in the org | Review the unused fields from Salesforce Optimizer report and take necessary action to clean up, if no longer needed. For eg: Account : LanguageSupported,Twitter, TaxId etc
Data Archival |  | Currently, No Data archival strategy | Consider reviewing the growth of the data for transactional objects and design an archival strategy.
Not enough evidence

## Slide 4: Data Model
Data model
Moderate Risk
No Risk
High Risk
Review Items | Status | Assessment | Recommendation
Field Types |  | Compliant | There are some fields in custom object which store alphanumeric & Date time characters, and which was due to business need as per Dev team
Object Hierarchy for Reporting Capability |  | The current reporting structure is 2 level hierarchy and don’t see any issues at this point of time. | No recommendation
Record Architecture and Data Skew (Owner) |  | Insufficient data to assess this | Project member has confirmed that there is no owner skew observed in full copy sandbox.
Record Architecture and Data Skew (Parent/Child) |  | Insufficient data to assess this | Project member has confirmed that there is no look skew observed in full copy sandbox.
Not enough evidence

## Slide 5: Data Model
Data model
Review Items | Status | Assessment | Recommendation
Use of Standard & Custom object |  | Compliant ( Very fewer standard objects leveraged, and more custom objects created which is due to business need) | No Recommendation
Field indexing |  | Based on our assessment it looks most of the SOQL selective query are leveraging indexed fields which is good from performance standpoint | Leverage SOQL Query Plan tool in developer console which shows the cost of salesforce executing a given SOQL query given the database statistics known at that time.
Global Pick-list |  | Insufficient data to assess this | 
Moderate Risk
No Risk
High Risk
Not enough evidence

## Slide 6: DevOps
DevOps
Review Items | Status | Assessment | Recommendation
CI/CD Tools |  | CI/CD process are handled through TFS Build pipelines. | No Recommendation
Environment Strategy & Code Repository |  | Environment strategy are handled in Azure + TFS Build pipelines which helps team to develop and test new business capabilities and fix production issues quickly without causing ripples in the existing functions. Code Repository are maintained in TFS Git | No Recommendation
Branch Strategy |  | Compliant | No Recommendation
Use of SFDX |  | Not using SFDX | 
Defect Tracking Process |  | Azure based defect tracking tool is being used | No Recommendation
Static Code scan Analysis |  | Force Reviewer (Deloitte Tool) is leveraged for code scan | Make use of the Force reviewer extension for VS code.
Moderate Risk
No Risk
High Risk
Not enough evidence

## Slide 7: Org Health
Org Health
Review Items | Status | Assessment | Recommendation
Org Consumption Metrics |  | Not sufficient data to evaluate this | 
Org License Consumption |  | Around 90% of license consumed in UAT org as of today | Need to evaluate the number of active users and appropriate number of license in Production org to avoid hitting total limits.
Percent APEX Used |  | 66.03% (in dev sandbox) of the total apex character limit consumed. | Compliant
Salesforce Security Health Check |  | Verified Security Health check report in Sandbox and the compliance is at 89%. However, there are some critical risks related to session settings, sharing settings | Review Security Health check report and address the critical risk related to session settings, sharing setting security to safeguard production org from possible vulnerabilities. Sharing Settings: Review the list of objects where external default access is set as "public" and take necessary action, if the objects access not required in community. The external access level for an object can’t be more permissive than the internal access level. Session settings: A) Review “Force re-login after login-As user” settings. B) Enforce login IP ranges on every request
Moderate Risk
No Risk
High Risk
Not enough evidence

## Slide 8: Security
SECURITY
Review Items | Status | Assessment | Recommendation
Sharing Settings |  | The sharing setting follow principle of least privilege. Sharing rules are appropriate and provide read only access in 90% of cases. | -
Role Hierarchy |  | The role hierarchy simplified to 1 internal roles and portal roles. | -
Profile/Permission Set |  | The profiles System Auto Process and SSP Integration user looks duplicate. These profiles should not have Apex related permission. | Reduce the profiles as they are bound to same license types and same permissions. Same for community profiles as they are not used in moderation rules or page layout assignments. This also helps in creating permission set groups and muting permission sets allowing more granular control.
Session Settings |  | The session setting looks good. | Disable the auto geo - verification using SF Authenticator. Apply Session Security Level Policies for User management and Reports.
Moderate Risk
No Risk
High Risk
Not enough evidence

## Slide 9: Security
SECURITY
Review Items | Status | Assessment | Recommendation
Apex Security |  | Most of classes are running in with sharing mode. Some of the controllers and query selector are running in without sharing mode. | All the classes exposed to users should run in with sharing mode, the internal classes should use either with sharing or inherited sharing which allows them to run in privileged mode whenever necessary. Even if a class is running with Admin privileges, it should be in with/inherited sharing mode. Examples: SSP_ApplicationIndividualSelector.cls,SSP_AssisterLoginHandler.cls,SSP_AVSIntegrationService.clsSSP_BenefitsPageController.cls, SSP_CISCareTakerController.cls CRUD Operations should be done after checking the permissions. Examples: SSP_AssisterLoginHandler, RE_LMSUtility, SSP_ClaimsAndPayments
Usage of Public Group |  | The public groups are used for sharing for specific users. | -
Moderate Risk
No Risk
High Risk
Not enough evidence

## Slide 10: Integration
integration
Review Items | Status | Assessment Recommendation | 
Credential Storage Practices |  | Complaint Named Credentials are used to store endpoints and required authentication parameters Certificate based authentication is used for all SSP-DC callouts oAuth 2.0 is used for Google API Authentication | 
Integration Patterns |  | Request and Reply: All callouts initiated from Salesforce UI is following the Request and Reply pattern with Synchronous callouts. Asynchronous callouts: Retry mechanism is implemented in batch class for failed SSPDC applications and will run on every hour: Compliant | Recommendation: Use continuation for the long running callouts made from UI which will help avoid falling into the limit of 10 synchronous requests that takes more than five seconds.
Performance Testing |  | Unable to Assess this testing in lower environment | 
Error Logging Framework & Retry Mechanism |  | Custom error logging framework is in place to log failure transactions and notify team. There was no “retry” mechanism for failure transactions. | Consider to have retry mechanism for failure transactions
API Limits |  | Not enough data to evaluate this. Considering the salesforce edition used(unlimited), the org has a higher callout limits | 
Reusability |  | Compliant Integration Interface, Factory and Service classes are implemented to reuse code | 
Moderate Risk
No Risk
High Risk
Not enough evidence

## Slide 11: Lightning Readiness
SECURITY
Review Items | Status | Assessment | Recommendation
Visualforce pages |  | There are 40 VisualForce pages highlighted by the Lightning Readiness report. | The VisualForce pages are not part of SSP Project. These are being used for other projects in the same Org.
Custom Buttons/Links |  | There are custom buttons that point to other pages in Salesforce domain | The Custom Buttons are not used in SSP project.
Salesforce Console |  | Salesforce service console is enabled which works differently in classic version | The Console was enabled for POC purpose and is not used anymore.
Omni Channel |  | Omni channel is enabled in the Org. These features are available in Lightning with few limitations. | Omni Channel is not used anymore in SSP project.
Sharing Buttons |  | There are custom sharing buttons. | The sharing buttons are not part of SSP Org.
Moderate Risk
No Risk
High Risk
Not enough evidence

## Slide 12: Lightning
lightning
Moderate Risk
No Risk
High Risk
Review Items | Status | Assessment | Recommendation
Use of Aura/LWC |  | LWC is used extensively to customize community. Coding guidelines not defined or consistent. Commented code found. Logic could be optimized using ES6 features. | 1. Use promises/async-await to chain server calls and avoid callback hell. 2. Use return early approach in JS methods wherever possible. 3. Usage of renderedCallback() is not recommended and should be done sparingly as it could cause recursion with track variables. 4. Scope of variables in JS should be restrictive. 5. Define Coding guidelines for consistency across all components
Reusability |  | Compliant. Components are reused wherever possible. Ex – Screen driver framework. | No Recommendation
Performance |  | Performance between component loads takes significant time. | 1. Use $A.createComponents with Aura container to dynamically render LWC 2. Use platform cache in screen driver framework to cache configurations. 3. Use session cache to cache integration responses of read only data with timeout in the integration framework wherever applicable. 4. Combine multiple wire apex calls in to single imperative apex call.
OOB vs Customization |  | Community is completely customized. | No Recommendation
User Experience |  | If something fails the user will be stuck with loading screen for 2 minutes. | Use finally block to disable the spinner after imperative calls.
Mobile Responsiveness |  | No mobile use case | No Recommendation
Not enough evidence

## Slide 13: Coding Best Practices
Coding best practices
Review Items | Status | Assessment | Recommendation
Trigger Pattern |  | Triggers: Framework is not used in some triggers (ClaimTrigger/ContactTrigger/LocationTrigger) and naming conventions not consistent (Examples: platformTriggerEvent and platformTriggerEventForUser). Code in trigger: updateTaxFillingInformation, VT_mediaTrigger Copyright. It seems Lightweight Apex Trigger Framework by Chris Aldridge's is being used. | Use consistent naming conventions and keep code in classes to for enforcing security Please take care of licensing when using OSS Example: Include the MIT license in the ITriggerHandler class to prevent any copyright issues.
Apex Design Patterns |  | Helper and utility pattern is implemented. Classes have specific names. Duplicate selector utilities are found | Instead of creating almost duplicate Selector utilities (SSP_AccountContactRelationSelector and SSP_ContactSelector), utilize existing query frameworks instead of building your own. Example Query.apex on github for queries or custom class with metadata which store the static queries can be used.
Moderate Risk
No Risk
High Risk
Not enough evidence

## Slide 14: Coding Best Practices
Coding best practices
Review Items | Status | Assessment | Recommendation
Integration Patterns |  | Some of the callouts are asynchronous and extend an interface. This is a good pattern. Example: SSP_HearingSummaryController, SSP_KIHIPPPayment | Use continuations for callouts to prevent synchronous limits error.
Test Classes Best Practices |  | Test class are written for all functionalities. Test class should use exception handling only if there is an assertion in catch block otherwise failures of functionality cannot be known while running tests and the objective of the class becomes coverage instead for testing functionality. Example:SSP_ProgramSelectionServiceTest.unitTestOne, unitTest2, unitTest3. Batches should assert functionality only after Test.stopTest() to make sure that the functionality is actuallt executed SSP_AssisterDeactivationBatchTest Some test cases use invalid asserts which will always be true. Example: SSP_AssisterLoginHandlerTest | There are certain improvements and potential areas which needs to be reviewed or re-written. restructured. Test driven development, pairing and modularization can help to make sure that tests are written appropriately and help in letting dev’s know about feature failures.
Hardcoding Check |  | No Hard coding found. | No Recommendation
Moderate Risk
No Risk
High Risk
Not enough evidence

## Slide 15: Coding Best Practices
Coding best practices
Review Items | Status | Assessment | Recommendation
Code Quality |  | The code quality looks good but can be improved Observations: 1. Comments in code (DocumentDetailSelector)/Update ApexDoc comments for methods (SSP_ApplicationIndividual_TriggerHandler)/Avoid global keyword on classes(gatewayKOGServiceMock) 2. Branching logic in SSP_AbsentParentController.linkParentRecord line 199 for loop is not required. 3. Try and move towards non confusing == logic instead of != (SSP_AbsentParentController - multiple places) wherever possible. 4. The class methods have higher NPath complexity due to multiple branching statements. Example: SSP_ProgramSelectionServiceTest, SSP_AbsentParentController.getNonCustodialParentRecords(). Please modularize these methods. 5. SSP_AssisterDeactivationBatch has higher cyclometic complexity. It should be modularized. | Recommendations: The code can be modularized to reduce complexity and state follow(a condition where to understand the code you must mentally keep the state of application in mind). This can be done via creating methods that does a single task.
Moderate Risk
No Risk
High Risk
Not enough evidence

## Slide 16: Community
Community or portals
Review Items | Status | Assessment | Recommendation
User Provisioning |  | User login is implemented via SSO Kentucky Online Gateway and users are provisioned via JIT. | No Recommendation
Community Licenses |  | Appropriate Community licenses are used (800k). Usage details are not available from production/UAT | 
Salesforce Org Licenses |  | Salesforce licenses are fully utilized.. | Keep 10-20% licenses free to provision more users
Mobile Responsiveness |  | The community is mobile responsive. | 
UI Performance |  | UI performance is good, Average 3-9 components are present on pages (spot checks). Average 4-6 XHR calls made which is okay for most browsers. | Reduce the size of the loading icon. From ~ 2MB to about 100KB
Community setup |  | The community setup is done appropriately | Observation: Community seems to be nonfunctional inside the builder which makes it difficult for community manage to preview changes. In google analytics,- dataLayer should be usually defined as window.dataLayer = window.dataLayer ¦¦ []; to prevent any unsent event to be cleared from queue
Moderate Risk
No Risk
High Risk
Not enough evidence

## Slide 17: Mobile
mobile
Review Items | Status | Description
Performance |  | Mobile apps are not used Recommendation: Suggest a mobile application for ease of access preferably using mobile publisher for least effort.
User Experience |  | Mobile apps are not used
Responsiveness |  | Mobile apps are not used
Authentication |  | Mobile apps are not used
Capability Support |  | Mobile apps are not used
Moderate Risk
No Risk
High Risk
Not enough evidence

## Slide 18: Misc.
Review Items | Status | Assessment | Recommendation
Static Resource storage |  | Static resource are under salesforce governor limit of 250 MB and the current usage percentage is 32% . Cache control is public. | No Recommendation
Analytic Snapshots |  | Not being used | No Recommendation
Approval Processes |  | Not being used | No Recommendation
Flows |  | Error Logging: No logic to handle fault exception Null Handling & branching: No decision element to handle Null records | 1) Wherever DML operation is performed through flow, add fault exception handling branch to deal failure records 2) Get records operation: enable checkbox to handle null records “when no records are returned , set specified variable to Null” and add decision before DML operation
Additional review
Moderate Risk
No Risk
High Risk
Not enough evidence

## Slide 19: Misc.
Review Items | Status | Assessment | Recommendation
API Versions |  | There are close to 500+ Apex classes still using older version of API. | Out-of-date API versions don't provide the latest functionality and security features. Kindly review those classes mentioned in optimizers report, if that can be upgraded to latest API version
Data Migration |  | Account and Contact data migration from legacy system. Data loader used for data migration since data is less than 10k records. Validation done by team manually. | In future, if you have large number of data load activities, it is recommended to make us of a ETL tool.
Process builder |  | Multiple ways of automations used. Triggers and Process builders (Process builders simply invoking Apex code) Code is not bulkified: Ex: RE Claim Request Flow RE_UserCreationHelper.createContactUser- An assumption is made that only one record will be present and DML is made in for loop. Before save flows should be used for updating fields on same records Ex: Send SMS - Communication Nub Multiple process on same objects. Location/SSP ApplicationSurvey Response. | Look forward to using before save flow as they reduce transaction time. Move towards single automation is specific cases Example: Calling apex from process builder if you already have a trigger on it. It provides easier error handling and reduces transaction time. If async transaction is required due to limits, use platform events to break the transaction.
Additional review
Moderate Risk
No Risk
High Risk
Not enough evidence

## Slide 20: Appendix

## Slide 21: Thank you.